|  |  |  |
| --- | --- | --- |
| **MS#** | **DESCRIPTION** | **hours** |
| **1** | * WordPress Theme implementation * Home page * Collections page * Product page * My Account page * Server setup | **50 hours** |
| **2** | * Products Migration * WooCommerce Plugin installation * Setup of Products, collections, discounts on WooCommerce   *Note: Discount to be applicable on complete cart* | 50 hours |
| **3** | * Shiptime Plugin installation to: * Get real time shipping fee * Search Products feature implementation on collections page, that shows results based on: * Item code * Product name (Keywords) * Payeezy or Braintree payments Payment gateway plugin installation   *Note: Payment gateway can be decided at the time of development* | 50 hours |
| **4.2** | * Customers sign-in implementation * Re-purchase from Previous orders feature implementation * [Newsletter](https://wordpress.org/plugins/newsletter/) plugin installation for newsletter automation   *Note: Client needs to provide with the email template*   * Order confirmation email template setup | **50 hours** |